## Slide 1: C9 Installation Flow

## Slide 2
Generate install-config and ignition files
Run Hardware Prep(Power off all nodes except bootstrap)
Run Switch Automation
Download and Copy OCP Images
Bring Up NPS VM(Online Approach)
Prerequisite – Configure DNS and Load Balancer
Post deployment Configurations
Check for Cluster Completion
Check and Approve CSR Certificate
Hardware prep on bootstrap node, update role, bringup DHCP container and power on worker Nodes and check status
Remove Bootstrap entry from LB
Delete DHCP container
Check for Bootstrap and Master Cluster Completion and update status
Bring Up Bootstrap VM
Bring up DHCP, TFTP,PXE and httpd services container
Ping bootstrap and Patch status
Power on Master Nodes

## Slide 3: Converting RHCOS worker node to RHEL 7.6
Install scale out supporting rpms on nps
Image new server with RHEL 7.6
create local repository for RHEL nodes on NPS
Prepare inventory file on NPS
Provision new server
Execute scaleout playbook
Approve CSR(s) if present
Mark 1st rhcos worker node un-schedulable
Evacuate system pods
Remove node
Update inventory file on NPS
Re-image with RHL7.6
Provision this ndoe (1st work)
Execute scaleout playbook
Approve CSR(s) if present
Mark 2nd RHCOS worker node as un-schedulable
Evacuate system pods
Remove node
Provision this node(2nd worker node)
Re-image with RHEL 7.6
Approve CSR(s) if present
Execute scale out playbook
Update inventory file on NPS