## Slide 1: Sprint 33 - Sprint Demo
HPE NFV Telco Blueprint
24th Jan 2020

## Slide 2: Sprint 33 Demo - Agenda
# | Demo Topic | Presenter | Duration (Mins)
1 | Documentation E4 – Deployment Runbook and Compatibility Matrix walk through | Vaibhav Asha | 10
2 | Infra Highlights | Arun | 5
3 | QA QA Highlights Completed Tasks | Keerthy | 10
4 | VIM Highlights Openshift 4.2 installation and configuration with Nimble storage and RHEL as worker nodes | Nischith Uday | 20
5 | NPS Highlights Demo : Wrapper for NPS installation | Anusha Ashraf J | 10
6 | CEPH Storage Performance Scale out test RHOSP + CEPH Bluestore 3.3 +HDD as OSD (SSD as Journal ) | Ranjeet Tejas | 15

## Slide 3: Documentation

## Slide 4: Documentation Highlights
                E4 Documentation – Vaibhav/Asha
              Compatibility Matrix – First draft shared with QA team for first round of validation
              Deployment Runbook – First draft shared with QA team for first round of validation

## Slide 5: Infrastructure

## Slide 6: Infrastructure Highlights
    E4, C8 & C9:
    S300 Training slide updated
    C10:
    BOM for DL325/385 Gen10 Plus for procurement
    C9:
    Infra related documents update with Nimble storage addition
                BOM, Portmap, NW diagram, Rack diagram
https://hpe.sharepoint.com/:f:/r/teams/NFV_engr/Blueprints/Shared%20Documents/Engineering/Releases/C9%20(RHOCP)/Infra?csf=1
SharePoint link

## Slide 7: QA

## Slide 8: QA Highlights
C9
      End to End Installation using Ephemeral storage
      Functional Testing (Basic Sanity)
      Automation of functional test cases
      TICG validation with Nimble support
E4
        TICG Validation
        End to End Integration Testing

## Slide 9: QA Tasks
        C9
            End to End Installation using Ephemeral Storage
            Installation and Functional Test Statistics
            Bug Statistics
              Functional Test Automation
                37 test cases were identified for the first set of automation, all has been automated
                Few more test cases related to Nimble storage will be automated

## Slide 10: QA Tasks
      E4
            TICG Validation
            Verified the changes made for incorporating custom profile feature
            Changes with respect to E4 hardware has been verified
          End to End Integration Testing
            Remote NPS Installation is in progress
          Integration Test Statistics
          Bug Statistics

## Slide 11: VIM

## Slide 12: VIM Highlights
E4 (RHOSP)
    Automation support for Bluestore from nps-rhosp cli
    nps-rhosp cli automation enhancement for NVMe as OSD
    Automation changes to handle transition states from nps-rhosp cli
    Schema validation changes for Bluestore configuration
C9 (RHOCP)
    OpenShift 4.2 installation and configuration with Nimble storage and RHEL as worker nodes ( Demo )

## Slide 13: OpenShift Deployment Architecture

## Slide 14
NPS/Bastion Node
DNS
Local Registry
iPXE
DHCP
HTTP
BootStrap
RHCOS
Load Balancer
Load Balancer
Master 3x
RHCOS
Worker 2x
RHCOS
HPE CSI driver using Nimble as CSP
Worker
RHEL 7.6
Scale out
Quay.io
Registry.redhat.io
RHEL 7 rpms

## Slide 15: NPS

## Slide 16: NPS Highlights
E4
        Single NPS for RHOSP, RHOCP and VMWare
        Switch automation
        Enhancements to TICG
        Wrapper for NPS VM installation
        Hardware Prep for EL8k server
  C9
        Enhancements for Image service to support Multiple OS
  Other tasks
        Deployment of CFM as KVM instance
        NPS-Bruce integration : Data model, CLI and API changes
        Implementing new design for TICG
Demo
        Wrapper for NPS installation

## Slide 17: CEPH Performance

## Slide 18
CEPH Performance highlights
Functional Area | High Level Activities
(RHOSP13+Ceph 3.3 BlueStore) | Completed Scale out test with 3, 4, 5 and 6 Ceph nodes (HDD as OSD) Client Load test with 10, 20, 40 VM's (HDD as OSD) Test with Write back cache enabled (SSD as OSD) UI Ceph Sizing Tool Effort estimation and Requirement Documentation In-Progress UI Sizing tool Basic Layout Next Steps Client Load Testing with Addition of Compute Node Ceph Nodes Scale Test with SSD as OSD (25G NIC, Gold CPU, NVMe as Journal ) Ceph Characterization for NVMe as OSD (25G NIC, Gold CPU) Sizing excel tool update with available HDD/SSD/NVMe data

## Slide 19: Scale out test results with 3, 4, 5 and 6 Ceph nodes (HDD as OSD) IOPS Comparison

## Slide 20: Scale out test results with 3, 4, 5 and 6 Ceph nodes (HDD as OSD) Read Latency Comparison

## Slide 21: Scale out test results with 3, 4, 5 and 6 Ceph nodes (HDD as OSD) Write Latency Comparison

## Slide 22: Scale out test Observations for IOPS and Latency (50R50W)
Block Size | % Change in IOPS from 3 Nodes to 6 Nodes | % Change in R-LAT from 3 Nodes to 6 Nodes | % Change in W-LAT from 3 Nodes to 6 Nodes
512 | 41% | -30% | -30%
1k | 38% | -30% | -30%
4k | 80% | -52% | -50%
64k | 56% | -43% | -43%
128k | 55% | -42% | -41%
256k | 51% | -42% | -40%

## Slide 23: Client Load test observations with 10, 20, 40 VM's (50R50W)
Clients | Block Size | % Change in R-LAT from 10 Clients | % Change in W-LAT from 10 Clients | % Change in IOPS from 10 Clients
20 | 64k | 157% | 148% | 3%
40 | 64k | 286% | 259% | 22%
4 Node Ceph Cluster Client Load Tests
Clients | Block Size | % Change in R-LAT from 10 Clients | % Change in W-LAT from 10 Clients | % Change in IOPS from 10 Clients
20 | 64k | 89% | 84% | 24%
40 | 64k | 393% | 360% | 27%
6 Node Ceph Cluster Client Load Tests

## Slide 24: Write back cache Enabled vs Disabled (SSD as OSD)

## Slide 25: Thank You